## Slide 1
OPTIMUM / AMAT
A shared decision system will move the project from requirements to execution
AMAT Taiwan Renewable Electricity Advisory | Kickoff discussion draft
DEFINE
EVALUATE
NEGOTIATE
EXECUTE
PRE-KICKOFF DRAFT · 2026-09-27
Notes: Purpose: align objectives, decisions, roles, working rhythm and immediate launch actions. No AMAT-specific facts are assumed.

## Slide 2
We will define success through the decisions AMAT must make, not through document volume
OUTCOMES
02
Requirements / portfolio
Agree boundary and residual gap
Choose scenarios to pursue
Market / shortlist
Authorize disclosure and engagement
Select credible counterparties
Commercial / contract
Set mandate and risk position
Resolve terms with legal advice
Go-live / BAU
Confirm readiness and ownership
Track delivery and certificates
Success evidence: a named decision owner, traceable inputs, comparable options, explicit risk acceptance and a complete handoff at every gate.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: What are the three to five decisions AMAT most needs this project to enable?

## Slide 3
Ten gates keep analysis from outrunning authority or evidence
DELIVERY JOURNEY
03
G0
Kickoff
G1
Requirements
G2
Portfolio
G3
Market launch
G4
RFQ
G5
Shortlist
G6
Mandate
G7
Select / Sign
G8
Go-live
G9
Performance
1.x DEFINE / ALIGN
2.x MARKET / EVALUATE
3.x NEGOTIATE / EXECUTE
Every gate needs: decision requested · evidence · open assumptions · approver · conditions · handoff
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Which gates require Taiwan, regional or global approval? Gate names are methodology hypotheses until validated.

## Slide 4
Cross-functional participation changes by decision; one standing audience is not enough
STAKEHOLDER HYPOTHESIS
04
Success / scope
Sponsor · Sustainability · Procurement
Baseline / load
Facilities · Sustainability · Finance
Portfolio
Sponsor · Procurement · Sustainability · Finance
Market / RFQ
Procurement · Legal · Optimum
Contract / sign
Authorized approvers · Procurement · Legal
Execution
Facilities · Sustainability · Procurement · BAU owners
HYPOTHESIS — named people, authority limits and required consultation must be confirmed at G0 / G1.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Who is accountable, who must be consulted, and who only needs to be informed for each decision?

## Slide 5
Define → MVP → Review → Correct → Expand is the default working rhythm
WAYS OF WORKING
05
DEFINE
question + use
MVP
smallest reviewable
REVIEW
client lens
CORRECT
method / assumptions
EXPAND
only after alignment
Working review
Biweekly starting hypothesis
Resolve data, assumptions and design
Steering / gate review
Monthly or at gate starting hypothesis
Approve, condition, defer or stop
Silence is not approval: any deferred decision must retain an owner, missing evidence and latest-needed date.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: What review turnaround and urgent escalation route can AMAT support?

## Slide 6
The first four weeks should lock governance, data ownership, market understanding and the gap method
INITIAL WORKPLAN — TIMING TBD
06
W0
Kickoff
Client objective
Charter + owners
G0
W1
Data / interviews
Client objective
Request + tracker
Owners / dates
W2
Taiwan workshop
Client objective
Learning + decisions
Workshop outputs
W3
Gap MVP
Client objective
Synthetic model + mapping
G1 method
W4
Portfolio preview
Client objective
2–3 scenarios
Prepare G2
Actual sequencing depends on fixed dates, data access, stakeholder calendars and agreed scope.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Which dates or constraints should change the proposed sequence?

## Slide 7
Early visibility of unknowns is a control, not a weakness
ASSUMPTIONS AND RISKS
07
Issue
Status
Control
Success / scope
TBD WITH CLIENT
Decision-led expectation questions + SOW check
Site / target boundary
TBD WITH CLIENT
G1 definition + data dictionary
Stakeholders / authority
HYPOTHESIS
RACI validation + named approvers
Market disclosure
TBD WITH CLIENT
Authorization record before 2.2
Data completeness
UNKNOWN
Quality flags + range / sensitivity
Legal / procurement process
TBD WITH CLIENT
Client counsel / procurement ownership
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Which assumption must be corrected immediately? Unknown does not mean unmanaged.

## Slide 8
Today's decisions launch data collection and workshop design
KICKOFF DECISIONS
08
✓
Outcome and success definition
✓
Scope / non-scope and fixed dates
✓
Sponsor, owners and decision authority
✓
Cadence, review SLA and escalation route
✓
Repository, confidentiality and tool rules
✓
1.2 data owners and first due dates
✓
1.3 participants, objectives and workshop timing
✓
Provisional G1 / G2 decision dates
Decision options: APPROVE · APPROVE WITH CONDITIONS · DEFER · RE-SCOPE
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Close by naming owner and date for every item not approved today. Within 48 hours, update charter, decision log, questions, schedule, and launch packs.