# Taiwan Renewable Electricity Procurement Workshop — Design and Facilitator Guide v0.1

> PRE-KICKOFF DRAFT。AMAT stakeholder design、target、site、volume、policy與 preferences均為 TBD WITH CLIENT。本文件提供 market education / decision facilitation，不是法律意見。

## 1. Workshop objective

工作坊結束時，參與者應能：

用共同語言描述台灣企業綠電 procurement path中的 buyer、generator / developer、renewable electricity retailer、grid / wheeling與 T-REC interfaces。

區分 physical electricity、commercial contract / settlement、certificate / claim evidence三種 flow。

理解 onsite、direct supply、wheeling / retailer-enabled PPA、certificate-only等 options的 volume、tenor、price、flexibility、execution complexity與risk差異。

對 AMAT 應優先分析的 options、decision criteria、inputs、owners與 next gates形成初步共識。

Workshop不以完成所有法規 / 合約教學為目的，也不在沒有AMAT資料時預先選定供應商或結論。

## 2. Participant / audience design

| Role hypothesis | Why needed | Must attend | Useful segment | Pre-work |
| --- | --- | --- | --- | --- |
| Taiwan sustainability / RE100 owner | target、claim、reporting與success definition | Opening、options、decisions | all | target / policy questions |
| Procurement | market process、supplier engagement、commercial comparability | flows、trade-offs、decisions | slides 4–15 | existing process / disclosure rules |
| Facilities / site energy | meter / account、load、onsite / wheeling execution | flows、constraints、data asks | slides 4–15 | site / data constraints |
| Finance | cost baseline、budget、settlement / credit / volatility | trade-offs、criteria、decisions | slides 8–15 | evaluation horizon / cost needs |
| Legal | NDA、market disclosure、contract / risk allocation、legal advice | boundary、risks、next gates | slides 6–15 | legal process / counsel role |

### Additional participant hypotheses

| Role hypothesis | Why needed | Must attend | Useful segment | Pre-work |
| --- | --- | --- | --- | --- |
| Regional / global sustainability | policy alignment、reporting / claim consistency | why、options、decisions | slides 1–5, 10–15 | global policy constraints |
| Regional / global procurement | mandate、supplier / approval architecture | criteria、gates | slides 8–15 | approval / vendor rules |
| Executive sponsor / decision maker | priority、trade-off、resources、gate decisions | opening and final decisions | slides 1–3, 11–15 | success / deadline statement |

以上全為 HYPOTHESIS。Sponsor應在邀請前決定 required / optional segments，避免一律邀請全程。

## 3. Recommended format

### 120-minute decision workshop

| Time | Module | Purpose | Output |
| --- | --- | --- | --- |
| 0–10 | Why this matters / objectives | 建立共同decision context | confirmed objectives / parking lot |
| 10–35 | Market participants and three flows | 共同語言 | clarified terms / misunderstandings |
| 35–60 | Procurement paths | 理解可行結構與 interfaces | options to assess / exclude from MVP |
| 60–70 | Break / pulse check | 收斂 open questions | prioritised questions |
| 70–95 | Trade-offs and constraints | 設定1.5 criteria | draft decision criteria / weights |
| 95–112 | AMAT implications and data needs | 連到1.4–1.6 | owners / inputs / due dates |
| 112–120 | Decisions and close | 確認 next gates | decisions / actions / open issues |

若只允許90分鐘，縮短option deep dive，不刪除決策與data owner段落。

## 4. Market structure teaching frame

### Participants

Corporate buyer：定義需求、contracting / credit、internal approvals、claim / reporting、implementation owner。

Renewable generator / developer：project / asset、generation、COD / availability、delivery / curtailment / performance evidence。

Renewable electricity retailer：可聚合 / 購售、contract interface、settlement / service與市場接觸角色；實際責任依proposal / contract驗證。

Taipower / grid interface：在轉供 / 併網型直供情境涉及network / operational process與電量資料；current process以官方規章為準。

T-REC Center / BSMI：憑證申請、查驗、電量累計、讓與、使用 / 宣告的制度介面。

Advisors / legal counsel / verifiers：方法、商務、法律、查驗角色須分清。

### Three flows

1.  Electricity / operational flow：generation → grid / direct connection → buyer meter / account；涉及site、meter、timing與actual delivery。

2.  Contract / money flow：PPA / retailer / service / network / settlement agreements；涉及price、volume、tenor、credit、default、change、tax / accounting。

3.  Certificate / claim flow：generation verification → certificate issuance → transfer / ownership → use / claim record；不得只因簽了electricity contract就假設claim evidence完整。

Facilitator應要求參與者對每個option分別指出三種flow與owner。

## 5. Procurement option frame

| Option archetype | Strategic use | Strengths to test | Constraints / risks to test | Client questions |
| --- | --- | --- | --- | --- |
| Onsite self-generation / self-use | site-level visible action、部分load coverage | site proximity、potential operational / reputational benefit | roof / land、capex / opex、generation profile、site tenure、certificate treatment | 哪些sites / loads / ownership可行？ |
| Direct supply | generator-to-user direct line in qualifying structure | potentially clearer physical linkage | location / interconnection / capex / operational feasibility | 是否有site-specific condition值得研究？ |
| Offsite wheeling PPA | medium / long-term core volume | scale、tenor、technology / project linkage | project maturity、COD、profile、wheeling、curtailment / delivery、credit、contract complexity | 需要多少firmness / flexibility？ |
| Retailer-enabled procurement | access / aggregation / interface simplification | portfolio / operational support potential | pass-through terms、supplier dependence、transparency、credit / settlement | AMAT要single interface還是asset-level control？ |
| Certificate-only / unbundled T-REC | gap-filling / timing flexibility subject to policy | speed、smaller volume、limited physical integration | eligibility / additionality / vintage / availability / claim treatment / price | global policy如何看待？用於何種gap？ |
| Portfolio combination | balance timing、risk、volume、technology | diversification / staged execution | governance、double count、data / reconciliation complexity | 哪些constraints must be satisfied together？ |

表格是 analysis framework，不是 AMAT recommendation。

## 6. Trade-off axes

使用1–5 scale前先定義量尺；不在 workshop中無依據打分。至少討論：

Volume / coverage / profile fit

Timing / COD / contract start

Tenor / renewal / exit / flexibility

Price structure / escalation / settlement / budget volatility

Technology / asset / project maturity / concentration

Delivery / curtailment / generation / counterparty risk

Wheeling / meter / certificate / implementation complexity

Claim / RE100 relevance under client policy

Legal / credit / guarantee / change / termination complexity

Internal resource and approval burden

## 7. Taiwan market constraints discussion

避免以一句「市場缺電 / 缺綠電」取代 evidence。將限制拆成：

Asset / supply availability and project maturity

Network / wheeling / meter / operational process

Certificate issuance / transfer / claim timing

Contracting / credit / guarantee and counterparty capacity

Volume / profile / technology / site fit

Internal approval / data / timeline constraints

對每一項區分 official rule、supplier statement、public evidence、Optimum analysis、client decision。

## 8. Discussion questions by module

### Why / success

此project最重要是target compliance、execution certainty、cost visibility、portfolio resilience或其他？

哪個decision / deadline不能錯過？

### Flows / roles

哪個function擁有electricity data、contract、certificate / claim、budget與site implementation？

哪個interface最容易被誤以為「別人會處理」？

### Options / trade-offs

哪些option必須納入1.5 base case / sensitivity？

哪些constraints是hard constraint，哪些只是preference？

更重視scale / long-term economics，還是speed / flexibility？

### Decisions / inputs

1.4 residual gap口徑誰批准？

1.5 criteria / weights與risk tolerance誰批准？

進2.x前，identity / volume / site / timing可揭露到什麼程度？

## 9. Facilitator run-of-show

### Before

Sponsor alignment：objective、decisions、participants、sensitive topics、what not to decide。

Send 2-page pre-read / 5-question survey；不要先發完整法規資料包。

Assign facilitator、market SME、note / decision recorder、timekeeper。

準備decision log、parking lot、action log與truth-status legend。

### During

開場先確認「今日要決定 / 不決定」。

每個fact標 source / date；遇到未確認current detail標 RESEARCH REQUIRED，不即席猜。

每個option先畫三種flow，再談price / recommendation。

出現 disagreement時記錄 decision owner、needed evidence、latest-needed date。

10分鐘一次 pulse check；timebox deep dive，移入 parking lot。

### After — within 48 hours

發送 workshop decision / action / assumption / question record。

將 data asks寫回 1.2 tracker。

將 gap boundary寫入1.4 model assumptions。

將 option / criteria / constraints寫入1.5 scenario design。

將 stakeholders / approvals / deadlines寫入1.6 roadmap。

需研究的 current market / legal detail進 source / research log。

## 10. Expected decisions / learnings template

| Item | Decision / learning | Status | Owner | Due | Downstream |
| --- | --- | --- | --- | --- | --- |
| Success priority | TBD WITH CLIENT | Open | Sponsor | Workshop close | 1.5 weights / 1.6 |
| Target / gap boundary | TBD WITH CLIENT | Open | Sustainability owner | G1 | 1.4 |
| Options for first-pass scenario | TBD WITH CLIENT | Open | Steering group | G2 | 1.5 |
| Hard constraints | TBD WITH CLIENT | Open | Cross-functional | G2 | 1.5 / 2.x |
| Market disclosure boundary | TBD WITH CLIENT | Open | Procurement / Legal | Before 2.2 | 2.x |
| Data / evidence gaps | From 1.2 / workshop | Open | Named owners | G1 / G2 | 1.4–1.6 |

## 11. Source and research protocol

### Official reference set — accessed 2026-09-27

[T-REC documents and current application guidance](https://www.trec.org.tw/documents) — official operational guides, including self-use and direct / wheeling facility certificate guidance.

[Implementation Regulations Governing Renewable Energy Certificates](https://www.trec.org.tw/index.php/en/regulations) — official descriptions of certificate application, issuance / accrual, transfer and claim use.

[Taipower wheeling and grid-connected direct supply operating rules](https://service.taipower.com.tw/powerwheeling/static/file/1130318%E8%BD%89%E7%9B%B4%E4%BE%9B%E7%87%9F%E9%81%8B%E8%A6%8F%E7%AB%A0.pdf) — official operating reference; check latest revision before client delivery.

[Electricity Act copy published by Taipower](https://service.taipower.com.tw/powerwheeling/static/file/1130718%E9%9B%BB%E6%A5%AD%E6%B3%95.pdf) — legal definitions / authorities; formal legal interpretation remains client counsel's role.

### Use rule

Every current-process claim in client material gets source / publication or access date.

Check latest version immediately before workshop; webpage or PDF may change.

Do not present supplier statements as official rules or legal advice.

Public market data、price、availability、project claims not yet researched remain RESEARCH REQUIRED。