## Slide 1
OPTIMUM / AMAT
A gate-based roadmap turns analysis into authorized action
Cross-functional alignment & RE100 roadmap | discussion draft
ALIGN
AUTHORIZE
SOURCE
EXECUTE
PRE-KICKOFF DRAFT · 2026-09-27
Notes: Purpose: align decision gates, evidence, owners and launch conditions. All AMAT-specific dates, targets, owners and portfolio choices are TBD WITH CLIENT.

## Slide 2
Three horizons separate immediate decisions from long-term commitments
ROADMAP LOGIC
02
Near term — define
Close boundary and data gaps
Approve criteria and scenarios
Set market disclosure authority
Medium term — source
Test availability and conditions
Run comparable RFQ / DD
Approve shortlist and mandate
Long term — execute
Resolve contract allocation
Confirm signing / implementation readiness
Transition delivery and claims to BAU
Actual timing and overlap depend on client deadlines, approval lead times and market evidence.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Which external deadline or internal approval is most likely to control the critical path?

## Slide 3
Nine gates prevent the team from outrunning evidence or authority
DECISION GATES G3–G11
03
Gate
Decision
Minimum exit evidence
G3 / G4
Baseline + portfolio direction
Approved gap, assumptions, criteria and scenario
G5
Market engagement authority
Scope, disclosure boundary, resources and approver
G6 / G7
RFQ launch + shortlist
Bidder set, evaluation rules, scorecard and DD
G8 / G9
Mandate + preferred terms
Walk-away logic, residual risks and commercial impact
G10
Signing readiness
Final documents, CPs, funding and implementation owner
G11
BAU transition
Delivery, certificate and reconciliation governance
Gate owner and authority are HYPOTHESIS / TBD WITH CLIENT — deferral needs an owner, condition and date.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Who can approve each gate, and which gates require regional or global participation?

## Slide 4
The critical path is the slower of market readiness and client readiness
DEPENDENCY LOGIC
04
External evidence
Internal authority
Supplier / project maturity
COD and supply profile
Wheeling / meter prerequisites
Certificate issuance and transfer
Counterparty and commercial terms
Boundary, load and forecast data
Policy and eligibility interpretation
Procurement / budget / credit process
Legal mandate and approval
Site implementation and claim owner
At every status review: identify the longest lead time, its evidence, owner, fallback and escalation date.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: Which internal readiness item may control the launch or signing date?

## Slide 5
Prove the decision system before scaling market outreach
FIRST 90-DAY MVP SEQUENCE
05
Planning archetype
First MVP
Review point
Weeks 1–2
G0, data owners, interview / workshop plan
Sponsor / PM review
Weeks 2–5
Quality profile, workshop, gap boundary MVP
G1 / G2
Weeks 4–7
Gap and one-year portfolio scenarios
G3 / G4
Weeks 6–9
Roadmap, desktop scan, research log
G5 preparation
Weeks 8–12
Authorized sounding / outreach MVP
Market feedback review
These are planning ranges, not AMAT commitments; expand only after the preceding decision is explicit.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Discussion: What cadence is realistic given AMAT owner availability and approval lead time?

## Slide 6
Market disclosure increases only with written client authority
DISCLOSURE STAIRCASE
06
DESKTOP
Public sources
No external contact
ANONYMOUS
Rounded / abstracted need
No identity or exact site
NAMED
Authorized identity + range
No false commitment
RFQ / NEGOTIATION
Approved bidder package
No cross-supplier disclosure
Authority must define identity · site · volume · timing · recipients · permitted use.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Decision: approve the highest disclosure level currently allowed and record conditions in the decision log.

## Slide 7
G5 is ready only when the market question and information boundary are precise
LAUNCH READINESS
07
Required before launch
Control conditions
Approved / conditional portfolio range
Specific market questions
Comparable information fields
Supplier categories and screening logic
Disclosure level and contact protocol
Named owner and reviewer
First small-universe MVP
Record and source rules
Stop / red-flag triggers
Review date and expansion decision
If any element is missing, label the activity conditional — do not treat silence as approval.
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Decision: approve, approve with conditions, defer with owner/date, or re-scope G5.

## Slide 8
Close alignment with decisions, owners and dates — not a longer action list
CLIENT DECISIONS
08
Topic
Decision requested
Accountability hypothesis
Boundary / gap
Approve or condition G3
Sustainability / decision body TBD
Portfolio direction
Approve scenarios and hard constraints
Steering / Finance / Procurement TBD
Market authority
Approve disclosure level and recipients
Sponsor / Procurement / Legal TBD
Critical path
Name longest lead-time owner and fallback
Project Lead + client owner TBD
Next review
Set G5 evidence date and expansion rule
Decision body TBD
APPROVE · APPROVE WITH CONDITIONS · DEFER WITH OWNER / DATE · RE-SCOPE
Discussion draft | PRE-KICKOFF | AMAT-specific facts TBD
Notes: Within 48 hours update decisions, actions, assumptions, questions and the master schedule; then launch only the authorized 2.x MVP.